Blue Ridge Animal Rescue and Sanctuary

Vision (Small Project)

Version 2.0

Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 9/25/2022 | 1.0 | Vision Document First Draft | Noah Ruiz |
| 10/9/2022 | 2.0 | Vision Document Second Draft | Noah Ruiz |

Table of Contents

- Introduction

- Narrative

- Positioning

  - Problem Statement

  - Product position statement

- Stakeholder and User Descriptions

  - Stakeholder Summary

  - User Summary

  - User Environment

  - Summary of Key Stakeholder or User Needs

  - Alternatives and Competition

- Product Overview

  - Product Perspective

  - Assumptions and Dependencies

- Product Features

- Other Product Requirements

- Feasibility Analysis

  - Technical

  - Economic

  - Operational

- System Requirements

- Use Cases

- Trace Matrix

- Initial Architecture Considerations

- Risk Analysis

- Gantt Chart

- Prototype

Vision (Small Project)

- Introduction

The purpose of this document is to collect, analyze, and define high-level needs and features of the Blue Ridge Animal Rescue & Sanctuary website. It focuses on the capabilities needed by the stakeholders and the target users, and why these needs exist. The details of the website for Blue Ridge Animal Rescue & Sanctuary are detailed in the use-case and supplementary specifications.

- Narrative

Kim Dehler, founder of Blue Ridge Animal Rescue has reached out to the University of Louisville’s Computer Information System department for assistance in creating an official and formal website for her non-profit organization. She has struggled with recognition and potential income without a formal website. Kim is currently primarily operating through Facebook, and that platform is not reaching her maximum audience. However, Kim is not as tech savvy so a quite simple, easy to use website will be created to fit all her needs.

By creating an official website for Kim Dehler and the Animal Rescue, she will be able to reach her targeted audience, and they will be presented with all the information they need. The website will provide an opportunity for additional income to cover any unforeseen costs for the animals through donations or a merchandise store. The website will provide clear visual images of what each animal looks like and the current state they are in. The website will be programmed to reach viewers who have an interest in animals, to increase traffic and daily views. Creating this website will provide visitors with direct access to donate, adopt, or volunteer. All forms will be easily accessible on the website.

- Positioning

  - Problem Statement

| The problem of | Increasing business volume and customer reach |
| --- | --- |
| affects | BRARS owners and staff |
| the impact of which is | Less fundraising and customer reach |
| a successful solution would be | A professional website that will get more interaction from potential adopters and donors. |

  - Product Position Statement

| For | Kim Dehler and BRARS staff |
| --- | --- |
| Who | Needs a higher volume of business |
| The BRARS website | is a pet adoption matcher and donation collecting platform for the greater Kentucky Area |
| That | Will give BRARS a larger outreach to more potential adopters |
| Unlike | Primarily reaching customers through Facebook |
| Our product | Will offer anyone with internet access an opportunity to adopt an animal as well as donate to the Blue Ridge Animal Rescue & Sanctuary |

- Stakeholder and User Descriptions

  - Stakeholder Summary

In previous attempts Kim Dehler and BRARS staff have been executing communal outreach for their business by conventional means such as Facebook and word of mouth. With the end goal of BRARS being to open an operating facility, this new mode of business will allow for a higher volume of adoptions and donations, primarily.

  - User Summary

| Name | Description | Responsibilities |
| --- | --- | --- |
| Kim Dehler (Owner) and BRARS Staff | Previous attempts of Kim and the BRARS staff to reach adopters and donors have not satisfied the volume of business they are seeking. | Kim and the BRARS staff will take specific interest in building their business through the website by securing more adoptions and donations efficiently, which in turn will bring more funding and animals which will allow Blue Ridge Animal Rescue & Sanctuary to operate out of a physical location. |

  - User Environment

Once users navigate the website to find the application they wish to use, they will work directly with BRAR staff to go through with adoptions or to apply to volunteer. How adoptions are followed through will be dependent on user/stakeholder preference. As for donations, users will be directed from the website to Donor Box, an external application to collect donations.

  - Summary of Key Stakeholder or User Needs

| Need | Priority | Concerns | Current Solution | Proposed Solutions |  |
| --- | --- | --- | --- | --- | --- |
| Broadcast more adoptees | High | Reaching the user base with as many possible adoptions | Direct messaging and communicating through media of available animals |  | Mass emails to documented customers, a complete comprehensive database of all animals that is accessible through the website. |
| Collect more funding | High | Ability to collect more donations and grants | Word of mouth then confirming the transaction through PayPal. |  | A large visible donate feature that will prompt the user to create an account with Donor Box to complete transactions efficiently |
| Reach wide audience | Medium | Have a wide variety of users | Good reputation and word of mouth prompts Facebook users to their page |  | Social media advertising |
| Operate quickly and efficiently | Medium | Allow users to complete business at functional speeds | No current uses for operating a website |  | Simple, professional web application for users. |

  - Alternatives by Stakeholder and Competition

Alternatively, an existing platform such as Petfinder allows the user to search for potential adoptions on a nationwide scale. Petfinder is a great system for people and organizations with the resources to get these animals, however it does not suit most people in most places.

- Product Overview

  - Product Perspective

This product is self-contained as the only interface for interaction from potential adopters and BRAR. The potential adopters are the direct end users that view the website while looking for their choice of pet. These website users can browse a wide range of select pets and make their own decision based on which pet would best fit their current residence. Furthermore, the potential adopters also can donate and buy other animal products on BRAR.

  - Assumptions and Dependencies

This product assumes that the direct contact with the website user will yield a pet finding a new home or new revenue for BRAR. This product also assumes that more advertising and exposure will lead to more adopters at the BRAR location. Blue Ridge Animal Rescue and Sanctuary is dependent on a steady stream of adoptions and pets leaving the Sanctuary to find a new home.

- Product Features

- A system of advertising where a large base of potential adopters is targeted.

- A few select faces who are spoken about for website users to learn a little more about the staff and creators.

- A section dedicated to giving the website users background and the history of BRAR.

- A large variety of pets ranging in countless differences that gives the user options.

- A diversity of products and pet food that leads the user to more options after making their adoption.

- A button that allows website users to show their gratitude and help through revenue into BRAR.

- Other Product Requirements

To achieve the highest level of operation, this system must be unable to be bypassed and easily accessible. Developers need to ensure the website can be easily navigated by new users. Creating a website that can be easily distinguishable over what is what. That the operating system is constantly up to date with new information about pets and products. To create a system that is unable to be hacked and mitigate any risk of losing adopters or donators. Features on the website need to run at a high speed and retain the attention of users on the website. The system requirements will also need to handle much more information and usage. For BRAR to increase animals and products on their website, should not take a toll on the overall effectiveness of the system. That the system will not crash and needs to undergo maintenance due to an influx of website traffic.

- Feasibility Analysis

  - Technical

For our Content Management System, we chose Word Press, an open-source CMS that has many advantages for our client. Word Press is a very beginner friendly platform to use since this is our client’s first website. If any issues were to arise, it would more than likely be a simple fix. Word Press requires little to no coding, so it will be simple to build the website exactly how she wants.

  - Economic

- Costs and Benefits

  - Developmental costs for system

    - WordPress and Donor Box are free to set up, there are no costs to get the system functional

  - Operational costs of BRARS

    - Donor box

      - 1.5% platform fee + payment processing fee

    - Vetting costs per animal

      - Dogs (Female $173; male $163)

      - Puppy (F $150; m $132)

      - Cat (F $136; m $124)

      - Kitten (F $140; m $128)

    - BRARS total expenditures (April 1, 2022- September 20, 2022)

      - $9,585

  - Tangible Benefits

    - BRARS total Revenue (April 1, 2022- September 20, 2022)

      - $15,239

    - Net gain of $5,654 (total benefits to invest back into organization)

      - $ 22,616 Annually

  - Net Present value

    - Initial investment of $10,000 (within range of annual gains)

    - $10,000 invested annually for 5 years

    - 8.3% discount rate (accounts for inflation)

| Year | Year | Year |
| --- | --- | --- |
| 1 | $10,000 | $9,233.61 |
| 2 | $10,000 | $8,525.96 |
| 3 | $10,000 | $7,872.54 |
| 4 | $10,000 | $7,269.19 |
| 5 | $10,000 | $6,712.09 |

    - If the website generates at least a $10,000 annual income, the NPV of a successful project is $29,613.

    - This project is economically feasible

  - Operational

This website will be user friendly and easily accessible. All the tabs to direct you to donations, adoption, or other resources will be clearly visible on the website. It is a goal to not have visitors digging through the website to find what they need. The easier it is for everything to be found, the more traffic the website will produce, which in turn equals higher potential income for the organization.

System Requirements

Below is a complete list of requirements needed for the website of Blue Ridge Animal Rescue and Sanctuary to function as per the client’s requirements. The requirements are ordered in a hierarchical way, separated into functional and non-functional requirements, and each with a unique ID. The requirements present should also be verifiable/testable and unambiguous.

Functional Requirements

Donation Requirements

ID: SR001 - The donation system will allow donors to register.

ID: SR002 - The donation’s payment system will accept major forms of payment by donors.

ID: SR003 - The donation’s payment system will allow for recurring/automatic monthly payments.

ID: SR004 - The donation’s payment system will allow donors to choose a predefined amount of donation.

ID: SR005 - The donation’s payment system will allow donors to input a custom amount of donation.

ID: SR006 - The donation system will allow donors to edit their account/profile.

ID: SR007 - The donation system will allow donors to delete/close their account/user profile.

Adoption Requirements

ID: SR008 - The adoption site will have a gallery of available pets to adopt.

ID: SR009 - The gallery will be able to redirect users to individual pages for the pet.

ID: SR010 - The adoption page will contain an option/button to redirect users to adoption application forms.

ID: SR011 - The adoption site will have application forms for users to fill out.

ID: SR012 - The adoption site will be able to register user information.

ID: SR013 - The adoption site will allow users to edit their application.

ID: SR014 - The adoption site will allow users to delete their application.

ID: SR015 - The adoption site will allow users to add a testimonial after a successful adoption.

ID: SR016 - The adoption site will allow users to edit their testimonial after a successful adoption.

ID: SR017 - The adoption site will allow users to remove their testimonial after a successful adoption.

Database Requirements

ID: SR018 - The database will allow the user to store information about the animals.

ID: SR019 - The database will allow forms to be stored.

ID: SR020 - The database will allow the user to edit information stored in the database.

ID: SR021 - The database will allow the user to retrieve the data.

ID: SR022 - The database will allow the user to delete information stored in the database.

ID: SR023 - The database will have the ability to associate database items.

ID: SR024 - The database will allow the user to download a copy of the stored information.

ID: SR025 - The database will have the ability to back up the stored information.

ID: SR026 - The database will allow the user to completely erase all information stored in the system.

Website’s Social Requirements

ID: SR027 - The website will allow users to sign up for email newsletters.

ID: SR028 - The website will allow users to be redirected to the client’s other social media pages.

ID: SR029 - A contact form will be created.

ID: SR030 - The contact form will be able to be submitted by users.

ID: SR031 - The filled contact form will be redirected to the client.

ID: SR032 - The website will allow users to unsubscribe/opt-out of newsletters.

ID: SR033 - The website will allow users to start applications for volunteering.

ID: SR034 - The website will allow users to delete their volunteer applications.

ID: SR035 - The website will allow administrators to create newsletters.

ID: SR036 - The website will allow administrators to edit newsletters.

ID: SR037 - The website will allow administrators to delete newsletters.

ID: SR038 - The website will allow administrators to create events.

ID: SR039 - The website will allow administrators to add events to an event calendar.

ID: SR040 - The website will allow administrators to edit events.

ID: SR041 - The website will allow administrators to delete events.

ID: SR042 - The website will allow users to add merchandise items into cart.

ID: SR043 - The website will allow users to purchase merchandise items.

ID: SR044 - A gallery of photos the client provides/uploads will be created.

ID: SR045 - The website will allow administrators to edit the gallery.

ID: SR046 - The website will allow administrators to delete specific content in the gallery.

ID: SR047 - A FAQ section will be created.

ID: SR048 - The FAQ section will be editable by the administrators.

ID: SR049 - The FAQ section will allow administrators to delete the section or content.

Non-Functional Requirements

Performance

ID: SR050 - The website will load quickly and smoothly, without much waiting time or lag.

ID: SR051 - The database will have the ability to function at a high operating speed, increasing data retrieval speed.

Security

ID: SR052 - The website will be secured (HTTPS).

ID: SR053 - The payment system will be secured by the third-party provider.

ID: SR054 - The website will have a backup.

ID: SR055 - The database will have a backup.

ID: SR056 - The systems will only be accessible by administrators.

Capacity

ID: SR057 - The database will have enough storage space for the information.

Accessibility/Simplicity

ID: SR058 - The website will be easily accessible online.

ID: SR059 - The website will be user-friendly.

ID: SR060 - The donation’s payment system will be easy for users to use.

ID: SR061 - The adoption application will be easy to fill out and submit.

ID: SR062 - Volunteer forms will be simple to fill out and submit.

ID: SR063 - The database will be simple for admins to use.

Availability

ID: SR064 - The website will be compatible with most web browsers.

ID: SR065 - The website will be available 27/7 with little downtime.

ID: SR066 - The payment system will provide payment support to users.

ID: SR067 - Database will be compatible with Windows operating system.

Use Cases

Use Case 1: Create Donation

Description: Donations are processed through DonorBox

Actor: Donor

Risk Level: High

Use Case 2: Edit Donation

Description: Donations are modified by administrators

Actor: Administrators

Risk Level: High

Use Case 3: Delete Donation

Description: Donations are deleted by administrators

Actor: Administrators

Risk Level: High

Use Case 4: Create new donor

Description: Donor creates a new account

Actor: Donor

Risk Level: Low

Use Case 5: Edit donor

Description: Donor edits personal information

Actor: Donor

Risk Level: Low

Use Case 6: Edit payment

Description: Donor edits payment information

Actor: Donor

Risk Level: High

Use Case 7: Delete donor

Description: Donor deletes account, or administrators delete donor profile

Actor: Donor or Administrator

Risk Level: Low

Use Case 8: Add pet information

Description: Administrator creates pet information

Actor: Administrator

Risk Level: Low

Use Case 9: Add pet photo

Description: Administrator creates pet photo

Actor: Administrator

Risk Level: Low

Use Case 10: Edit pet info/photo

Description: Administrator edits a pet listing

Actor: Administrator

Risk Level: Low

Use Case 11: Go to adoption page

Description: Pet gallery links to adoption

Actor: Adopters

Risk Level: Low

Use Case 12: Adoption page links to forms

Description: Adopters can go to forms

Actor: Adopters

Risk Level: Low

Use Case 13: Fill out application

Description: Adopters fill application

Actor: Adopters

Risk Level: Low

Use Case 14: Edit application

Description: Adopters can edit application

Actor: Adopters

Risk Level: Low

Use Case 15: Delete application

Description: Adopters can delete application

Actor: Adopters

Risk Level: Low

Use Case 17: Create testimonial

Description: Donor creates testimonial on Blue Ridge

Actor: Donor

Risk Level: Low

Use Case 18: Edit testimonial

Description: Donor edits existing testimonial on Blue Ridge

Actor: Donor

Risk Level: Low

Use Case 19: Delete testimonial

Description: Donor or administrator deletes testimonial

Actor: Donor or Administrator

Risk Level: Low

Use Case 20: Database stores animal info

Description: Administrators store animal info

Actor: Administrator

Risk Level: Low

Use Case 21: Database stores adoption forms

Description: Administrators store adoption forms

Actor: Administrator

Risk Level: Low

Use Case 22: User can edit their data in the database

Description: Users can edit their information

Actor: User

Risk Level: Low

Use Case 24: User can retrieve their data in the database

Description: Users can retrieve their information

Actor: User

Risk Level: Low

Use Case 25: Admins can link database items

Description: Admins can associate items

Actor: Admin

Risk Level: High

Use Case 26: Admins can back up database

Description: Admins can store info on the cloud

Actor: Admin

Risk Level: High

Use Case 27: Admins can delete database

Description: Admins can delete all information on database

Actor: Admin

Risk Level: High

Use Case 28: Users can sign up for newsletters

Description: Users can get information in their emails

Actor: Users

Risk Level: Low

Use Case 29: Admins can edit newsletters

Description: Admins can edit email communications

Risk Level: Low

Use Case 30: Users can opt out of newsletters

Description: Users can stop getting information in their emails

Actor: Users

Risk Level: Low

Use Case 31: Link to social media

Description: Users can be linked to Blue Ridge’s social media

Actor: Users

Risk Level: Low

Use Case 32: Users can create a contact form

Description: Users can contact Blue Ridge

Actor: Users

Risk Level: Low

Use Case 33: Admins receive contact form

Description: Admins can receive customer communications

Actor: Admins

Risk Level: Low

Use Case 34: Admins can create newsletters

Description: Admins write emails to customers

Actor: Admins

Risk Level: Low

Use Case 35: Admins can edit newsletters

Description: Admins change emails to customers

Actor: Admins

Risk Level: Low

Use Case 36: Admins can delete newsletters

Description: Admins delete newsletters

Actor: Admins

Risk Level: Low

Use Case 37: Admins can create events

Description: Admins create events on the calendar

Actor: Admins

Risk Level: Low

Use Case 38: Admins can edit events

Description: Admins edit event information on the calendar

Actor: Admins

Risk Level: Low

Use Case 39: Admins can delete events

Description: Admins delete events on the calendar

Actor: Admins

Risk Level: Low

Use Case 40: Users can add merchandise items to cart

Description: Users can purchase merchandise

Actor: Users

Risk Level: Low

Use Case 41: Users can pay for merchandise

Description: Users can purchase merchandise

Actor: Users

Risk Level: High

Use Case 42: Gallery of photos will be created

Description: Gallery of photos allows admins and users to add photos

Actor: Users or admins

Risk Level: Low

Use Case 43: Gallery of photos can be edited

Description: Admins can delete photos

Actor: Admins

Risk Level: Low

Use Case 44: Create a FAQ Section

Description: A FAQ allows visitors to ask questions.

Actor: Visitors (ask) Administrators (answer).

Risk Level: Low

Use Case 45: Edit the FAQ Section

Description: Admins can edit FAQ information

Actor: Administrators

Risk Level: Low

Use Case 46: Delete FAQ

Description: Questions or answers can be deleted

Actor: Administrators

Risk Level: Low

Use Case 46: Volunteers can apply

Description: Users can apply to volunteer

Actor: Volunteers

Risk Level: Low

Use Case 46: Delete volunteer applications

Description: Volunteers or admins can delete volunteer applications

Actor: Volunteer or administrators

Risk Level: Low

Trace Matrix

Initial Architecture Considerations

The first initial architecture viewpoint is shown through design. The second initial architecture viewpoint is shown through realization. Donorbox is a PMS system that is powerful and has a secure donation management for WordPress. Wordpress is a CMS system that allows you to host and build websites. SQL is a programming language used to communicate with the database. Glassfish is an open-source platform application server designed to develop and deploy applications and web technologies. All of these platforms come together in unison and work for a common goal.

Risk Analysis

There are aspects of Blue Ridge Animal Rescue that have high risk and aspects that bring low risk. The low and high-risk cases are broken down below.

High Risk Cases

- Payment System/Security - The payment system is a high-risk factor for Blue Ridge simply because of security reasons. Donorbox is believed to be a reliable payment system with lower fees, but everything has its glitches and flaws. There is a potential that payments will not go through, compatibility issues, and fraud risk.

- Grants – A grant would help the Blue Ridge Animal Rescue tremendously. Without the grant, it will create a slower start to the goal of a successful non-profit organization. It will increase the time it takes to take care of the animal's medical needs and any other outstanding, unforeseen costs.

- Donations – It is projected that Blue Ridge Animal Rescue will receive donations for the simple fact that the website will be marketed toward people with targeted interests. However, there is no guarantee that the rescue will receive any or little donations at all. This will create a tight budget like the risk of grants.

Low Risk Cases

- Volunteers – Volunteers are minimal risk because it is a nonguaranteed act in general, so volunteers are not a must have for Blue Ridge to be successful. Blue Ridge is not required to pay volunteers because they will be offering their time, so the rescue will not have to come out of pocket or lose anything.

- Events – Events are something Blue Ridge can decide they would like to put together for the community. Once again, this is not a must have, but it would be nice. Events are not mandatory, so the rescue can decide to put an event on whenever they would like. Events are an extremely minimal risk process.

- Photos/Newsletter/About Us – Photos, the newsletter, and the About Us page pertaining to Blue Ridge are minimal risk as well because they are simply representing the animals that need a new home and what the nonprofit organization stands for. The nonprofit is for animals, so the photos will show all animals that need assistance.

Gantt Chart

Inception Phase Prototype

These prototypes were designed to represent the business process of a website. The first prototype is a model of a volunteer sign-up form. The second prototype is a model of a donation link. Each prototype gives the customer easy access and aids in their selection of the desired choice.

Donation Link

Amount

Personal Information

First Name

Last Name

Email

Contact Information

Address

City

State

Zip Code

Payment Information

Card no.

Month

Year

CVV