# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  | Blue Ridge Animal Rescue and Sanctuary Website Developement |  |  |  |  |  |  |
| Executive Sponsors: |  |  | Kim Dehler |  |  |  |  |  |  |
| Department Sponsor: |  |  | J. David Chrisman |  |  |  |  |  |  |
| Impact of project: |  |  | Increased revenue, and adoption rates. Increase in Volunteers |  |  |  |  |  |  |
| ### 2. Project Team |  |  |  |  |  |  |  |  |  |
|  | #### Name |  |  | #### Department |  | #### Telephone | #### E-mail |  |
| Project Manager: | Kelechi Ragland |  |  | CIS Student |  | 270-421-2241 | Kfragl01@louisville.edu |  |
| Team Members: | George Flarsheim |  |  | CIS Student |  | 270-816-2699 | Gdflar01@louisville.edu |  |
|  | Rob DeVoto |  |  | CIS Student |  | 502-432-2915 | Rmdevo01@louisville.edu |  |
|  | Alexsus Maddox |  |  | CIS Student |  | 502-544-0095 | Ammadd04@louisville.edu |  |
|  | Ethan Troutman |  |  | CIS Student |  | 502-438-7303 | Estrou03@louisville.edu |  |
| 3. Stakeholders (e.g., those with a significant interest in or who will be significantly affected by this project) | Kim Dehler |  |  | James Chrisman |  | Team Members | Volunteers |  |
|  | Staff |  |  | Website Visitors |  |  |  |  |
| 4. Project Scope Statement |  |  |  |  |  |  |  |  |  |
| ### Project Purpose / Business Justification Describe the business need this project addresses |  |  |  |  |  |  |  |  |  |  |
| This web development project will be over the nonprofit known as “Blue Ridge Animal Rescue and Sanctuary”. We will be developing a website for this business over the next couple of months and documenting our process through it. |  |  |  |  |  |  |  |  |  |  |
| Objectives (in business terms) Increase the donation rates for the organization, as well as adoption rates. This will not only increase the profit for the organization but will provide better homes for animals that are in need. |  |  |  |  |  |  |  |  |  |  |
| Deliverables Our main deliverable is delevloping the webite to improve the adoption, donation, and volunteer process. |  |  |  |  |  |  |  |  |  |  |
| Scope |  |  |  |  |  |  |  |  |  |  |
| Our team will meet weekly for an hour or two to discuss the needed architecture and operations of the website before building it in WordPress. We will be implementing Requirements for the website addressed by the owner. The completion of this website also will depend on the deliverables described below. Aside from our team meeting weekly on Thursdays either in person or virtually, there are also individual efforts made to complete the website after work is delegated. |  |  |  |  |  |  |  |  |  |  |
| Project Milestones Business and Solution Objectives- A functional website that allows ease of use and increases business exposure. Technical Objectives- Consistent run time with minimal errors and maintenance Service Objectives- Ease of use for the end-user process of donations and adoptions, and volunteer applications. Security Objectives- A closed system that integrates widgets from affiliated organizations to minimize our risk when using client information |  |  |  |  |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions) Identify obstacles that may cause the project to fail. |  |  |  |  |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Security; Low. Host Shut Down; Low. Payment System Shut Down; Low. |
| Constraints The biggest constraint for the requirements is budget and time. The project budget is low, which may hinder the number of plug-ins and requirements for the website we can implement. Project time is also minimal, which could affect the effectiveness of the requirements, and may need to be revisited after the project is complete. |  |  |  |  |  |  |  |  |  |  |
| External Dependencies The project will require a coordination between our five group members and Blue Ridge Staff. All of our decisions will go througn everyone in the group and then sent to stakeholders for approval. |  |  |  |  |  |  |  |  |  |  |
| 5. Communication Strategy (specify how the project manager will communicate to the Executive Sponsor, Project Team members and Stakeholders, e.g., frequency of status reports, frequency of Project Team meetings, etc. |  |  |  |  |  |  |  |  |  |  |
| The project manager and their team will communicate with the sponsors via documents, and online communication to ensure everyone is on the same page. |  |  |  |  |  |  |  |  |  |  |
| 6. Sign-off |  |  |  |  |  |  |  |  |  |  |
| ### Title |  |  | ### Name |  |  | ### Signature |  |  | ### Date |  |
| ### Executive Sponsor |  |  | ### Kim Dehler |  |  |  |  |  |  |  |
| ### Department Sponsor |  |  | J. David Chrisman |  |  |  |  |  |  |  |
| ### Project Manager |  |  | Kelechi Ragland |  |  |  |  |  |  |  |
| ### 7. Notes |  |  |  |  |  |  |  |  |  |  |