STATEMENT OF WORK

Blue Ridge Animal Rescue and Sanctuary Website Development

Team GP Aye

Contents

Introduction	3

Background Information	3

Current Environment	3

Goals and Objectives	3

Scope of Work	4

Deliverables	4

Milestones	4

Period of Performance	4

Place of Performance	5

Applicable Standards	5

Specific Requirements	5

Other Resources	5

Vendor Responsibilities	5

Client Responsibilities	6

Project Risks	6

Assumptions	6

Completion Criteria	6

Change Control Procedure	6

Other Information and Supporting Documentation	6

Points of Contact	7

Acceptance	8

02/06/2023

# Introduction

This web development project will be for the nonprofit known as “Blue Ridge Animal Rescue and Sanctuary”. We will be developing a website for this business over the next couple of months and documenting our process through it.

# Background Information

We are providing services to Blue Ridge Animal Rescue and Sanctuary so the owner can have a more organized process of being able to communicate with their volunteers and receive volunteer requests. In addition, the website will address information such as weekly events, updates on pets that were adopted, and more. The connection will be through a Facebook page that’ll be linked to the website. There will also be an about us page and profile for each pet that needs to be adopted.

## Current Environment

Describe the current state.

- Cite the mission and strategic objectives.

  - Ensuring pets are being placed in safe homes.

  - Ensuring the pets are receiving the care they need

- Describe the current technology.

  - Excel

  - Microsoft Word

- Describe the constraints. (e.g. budget)

  - Budget

  - Resources (I.e., Advertising)

- Describe the users/stakeholders.

  - Administrators

  - Clients

  - Team

  - User/Volunteers

  - Professors

  - Adopter/Adoptee

## Goals and Objectives

List the goals and objectives for initiating the work. Don’t forget to reference:

Business and Solution Objectives- A functional website that allows ease of use and increases business exposure. 
          Technical Objectives- Consistent run time with minimal errors and maintenance
          Service Objectives- Ease of use for the end-user process of donations and adoptions, and volunteer applications. 
          Security Objectives- A closed system that integrates widgets from affiliated organizations to minimize our risk when using client information

# Scope of Work

Our team will meet weekly for an hour or two to discuss the needed architecture and operations of the website before building it in WordPress. We will be implementing requirements for the website addressed by the owner. The completion of this website also will depend on the deliverables described below. Aside from our team meeting weekly on Thursdays either in person or virtually, there are also individual efforts made to complete the website after work is delegated.

## Deliverables

List and briefly describe all project deliverables, whether product, service, or result.

- RTM (Requirements Trace Matrix)

- WordPress (Content Management System)

- RMP (Requirements Management Plan)

- SOW (Statement of Work)

- PMP (Project Management Plan)

- Project Charter

- Team Minutes

## Milestones

List the major project milestones and their estimated delivery dates.

| Milestone | Description | Delivery Date |
| --- | --- | --- |
| RMP | Requirements Management Plan | 2/6/2023 |
| RTM 1.0 | Requirements Traceability Matrix 1.0 | 2/6/2023 |
| PMP | Project Management Plan 1.0 | 2/6/2023 |
| PPR 1.0 | Project Progress Report 1.0 | 2/13/2023 |
| Demo #1 | Website Demo #1 Presentation (50% complete) | 3/7/2023 |
| RTM (Updated) | Requirements Traceability Matrix (Updated) | 4/3/2023 |
| PPR 2.0 | Project Progress Report 2.0 | 4/3/2023 |
| Demo #2 | Website Demo #2 Presentation (75% complete) | 4/4/2023 |
| Demo #3 | Final Demo - (Website 100% Complete) | 4/18/2023 |
| PMP (Updated) | Final Project Management Plan | 4/28/2023 |
| RTM (Updated) | Final Requirements Traceability Matrix | 4/28/2023 |
| PPR 3.0 | Project Progress Report 3.0 | 4/28/2023 |

# Period of Performance

Describe the period of performance for the project. How long will the project last? On what date or event will it begin and on what date or event will it be completed by?

This project will continue for 4 months from January 9th to April 25th

# Place of Performance

Where will the project work be performed?

Work will be completed on campus in the college of business room 008 and at home

# Applicable Standards

Describe any industry specific standards that should be adhered to.

We will follow the Plagiarism standards of University of Louisville

# Specific Requirements

List and describe the specific requirements. List specific products, tasks and services that are required to be delivered or produced.

We are required to produce:

- Website

- Project Deliverables (stated in section above)

## Other Resources

Resource Description

WordPress – This is the content management system we will be using to create the website.

# Vendor Responsibilities

List and describe the responsibilities of the vendor.

- Provide the Website for the client

- Submit Project Deliverables on time.

- Complete the demo presentation.

# Client Responsibilities

List and describe the responsibilities of the client.

The client is responsible for choosing which website platform they prefer between our team and the 8 other teams.

# Project Risks

From a high-level perspective, identify all risks associated with implementing the project and explain whether they are known or perceived.

- Misuse of sensitive data

- Website crashing or having errors

# Assumptions

List all assumptions made.

The client has no resources nor high-level technological skills such as website building

# Completion Criteria

Describe what must happen for the project to be considered complete.

For the project to be complete we must have a final website presentation to present to the client. We will also need a final draft of the project management plan, Requirements Trace Matrix, Requirements Project Plan, and more.

# Change Control Procedure

Describe the process that will be followed if a change to this Statement of Work is required.

If a change to the statement of work is required, we will provide a description of changes in the version history along with the date of change.

# Other Information and Supporting Documentation

List any other pertinent information and list and attach any supporting documentation.

# Points of Contact

Include the contact information of the contracting officer or other representative.

A point of contact we have is Professor James David Chrisman

David.chrisman@louisville.edu

Phone number: (502) 531-4671

| Kelechi Ragland | Kfragl01@louisville.edu |  |
| --- | --- | --- |
| George Flarsheim | Gdflar01@louisville.edu |  |
| Rob DeVoto | Rmdevo01@louisville.edu |  |
| Alexsus Maddox | Ammadd04@louisville.edu |  |
| Ethan Troutman | Estrou03@louisville.edu |  |

# Acceptance

Date:  2/6/2023 _______________________________

By initialing each page and signing below, We _____GP Aye_______________, in my capacity as 
_________Website Developers____________________________, of __________University of Louisville__________________________ agree to

and accept the terms set forth in this Statement of Work.

(Blue Ridge Rescue & Sanctuary)

By:  ____GP Aye_________________________________                           
        Signature

___GP Aye___________________________________     		
        Printed Name and Title

For additional project management templates visit www.mypmllc.com/project-management-resources/free-project-management-templates.